Minutes of Meeting (MoM)

Project Title:  The SoberFolks -Designated Driver on Demand with Foldable E-Scooters

1. Introduction

This document records the Minutes of Meetings (MoM) conducted for the project “Designated Driver on Demand with Foldable E-Scooters”, which aims to design and develop an innovative application that allows users to book certified drivers on demand who arrive using portable e-scooters. The driver can safely transport the customer’s vehicle to the desired destination, ensuring a convenient, eco-friendly, and responsible transportation experience.

The project integrates real-time location tracking, ride booking and management, AI-assisted features, and driver–customer coordination within a single mobile application developed using React Native, supported by a Node.js backend and MySQL database.

2. Project Supervision and Team

| Role | Name | Details |
| --- | --- | --- |
| Project Guide / Mentor | Prof. Prathmesh Palande | Project Sponsor (Alumni of VIT ) |
| Team Members | Siddhesh, Rajeshwar,Shivam,Anvita and Raj | TY-A Group 2 Artificial Intelligence & Data Science |

3. Project Overview

The system enables:

- Customers can book a professional driver from their mobile app.

- Drivers accept rides, navigate to the customer’s pickup location, and complete trips using integrated Google Maps APIs.

- Secure authentication and payment tracking between both roles using a unified database hosted on Railway.

4. Technologies & Tools Used

| Category | Technology / Tool |
| --- | --- |
| Frontend / App Development | React Native |
| Backend | Node.js, Express.js |
| Database | MySQL (Hosted on Railway) |
| Mapping APIs | Google Maps API, OpenStreetMap (alternative) |
| Version Control | GitHub |
| Cloud Hosting (if applicable) | Railway / Render |

5. Important Project Links

| Resource | Link / Description |
| --- | --- |
| GitHub Repository | https://github.com/prathmeshpalande/the-sober-folk |
| Database Schema (SQL Dump) | mysql://root:BQUAksWCdcCleLkTTXabJUfRKvPNIKZi@crossover.proxy.rlwy.net:52505/SoberFolks |

6. Document Purpose

This document maintains a chronological record of all meetings conducted with the project guide.
 It captures:

- Key discussion points

- Technical decisions

- Progress tracking

- Assigned tasks and responsibilities

This ensures transparency, accountability, and a clear understanding of the project’s development timeline.

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 1
 Date: 10th August 2025
 Type: Introduction & Overview Discussion
 Attendees: Prathmesh Palande Sir, Team Members

Agenda:

- Introduction of team members and project guide

- Overview of potential project ideas

- Understanding expectations and project scope

Discussion Points:

- The meeting began with introductions of all team members and the faculty guide.

- A brief overview of the project objectives and possible directions was discussed.

- The guide explained the importance of innovative and feasible project selection.

- Initial ideas such as AI-based assistant (PS1) and designated driver service (PS2) were introduced.

- Decided to explore feasibility and scope of both before finalizing one.

Decisions Taken:

- The team will conduct basic research on both proposed ideas (AI Assistance and Driver Service).

- Next meeting to focus on feasibility comparison and idea refinement.

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 2
 Date: 15th August 2025
 Type: Project Concept Refinement & Review with Guide
 Attendees: Prathmesh Palande Sir, Team Members

Agenda:

- Review and discussion of project document overview

- Redesign and refinement of initial project idea

- Feedback session with project guide

Discussion Points:

- The team presented the initial Project Overview Document created after the first meeting.

- Sir reviewed the document and provided valuable feedback on system design clarity and feasibility.

- The team discussed restructuring the concept to focus on driver-owned foldable e-scooter model, improving scalability and practicality.

- Integration of Google Maps API and dynamic pricing was proposed to make the system more realistic.

- The team agreed to revise the documentation and include key modules and workflow based on the new approach.

Decisions Taken:

- The project scope will now revolve around “Driver-Owned Foldable Scooter Model with Maps & Pricing Integration.”

- Documentation will be updated accordingly with modified objectives, flow, and technology stack.

- Prepare visuals (system overview & workflow diagrams) for the next session.

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 3
 Date: 19th August 2025
 Type: Technical Guidance & UI Design Discussion
 Attendees: Prathmesh Palande Sir), Team Members

Agenda:

- Learning session on Kivy Framework for app development

- Discussion on UI/UX design approach for customer and driver modules

- Planning initial prototype screens

Discussion Points:

- Sir introduced the team to the Kivy framework as a Python-based tool for building mobile applications.

- Explained Kivy’s cross-platform nature and its suitability for rapid prototyping of the project’s app interface.

- Team explored the use of Kivy widgets and layout management to create screens such as Login, Home, Booking, and Ride Status.

- Discussion on how Kivy could be integrated with backend APIs once developed.

- Sir emphasised designing clean and functional UI screens that align with the system workflow.

Decisions Taken:

- The team will use Kivy to design initial UI prototypes for both Customer and Driver interfaces.

- Core screens to be designed: Login, Signup, Booking, Ride Details, and Tracking Screen.

- Kivy will be used for proof of concept (POC), while React Native or web alternatives may be evaluated later for scalability.

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 4
 Date: 25 August 2025
 Type: Technical Review & Technology Finalization
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda:

- Review of Kivy-based UI design prepared by the team

- Discussion on suitable technology stack for full project implementation

- Exploration of Large Language Models (LLMs) and their role in the project

Discussion Points:

- The team presented the Kivy UI designs developed in the previous session, including basic screens for login, booking, and tracking.

- Sir reviewed the designs and provided suggestions for improving the user flow and responsiveness.

- A detailed discussion took place on the technologies the team is familiar with, such as Python, React Native, Flask, and MySQL.

- After evaluating scalability and cross-platform needs, React Native was finalized as the preferred framework for app development.

- Sir also encouraged the team to research Large Language Models (LLMs) and explore how AI capabilities could enhance the project — possibly for tasks like automated customer support or intelligent ride assignment in the future.

Decisions Taken:

- React Native finalized as the main frontend development framework.

- Backend to be developed using Flask or Node.js based on feasibility.

- Research on LLM integration possibilities to begin in parallel.

Action Items / Next Steps:

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Research potential use cases of LLMs in the project | All Members | Next meeting |
| Set up React Native development environment | Team | Before next review |

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 5
 Date: 6th September 2025
 Type: Technical Discussion – High Level Design (HLD)
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda:

- Introduction to the concept and importance of High-Level Design (HLD)

- Understanding various components and layers of HLD

- Assigning individual tasks to prepare HLD presentations

- Begin design of HLD specific to our project

Discussion Points:

- Sir conducted a detailed discussion explaining the purpose and structure of an HLD document, emphasizing how it connects system requirements with implementation.

- Key HLD components such as System Overview, Architecture Diagram, Modules, Data Flow, and External Services were discussed in detail.

- Sir guided the team to study HLD examples from real-world applications like Uber to understand architecture patterns and best practices for ride-based systems.

- Each team member was assigned the task to prepare an individual PPT explaining HLD components and how they can be applied to the project.

- The team was also asked to begin drafting the basic HLD design for their own application, including system modules and architecture layout.

Decisions Taken:

- The team will design and document a basic HLD structure for the Designated Driver App inspired by similar real-world systems.

- Each member will prepare a presentation covering theoretical and practical aspects of HLD components.

- The HLD PPT and document will be reviewed in the next meeting for feedback.

Action Items / Next Steps:

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Study HLD concepts and structure | All Members | Before next session |
| Prepare individual PPT on HLD components | Each Member | Before review meeting |
| Design draft HLD document for the project | Siddhesh & Team | Next meeting |

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 6
 Date: 19th September
 Type: Review & Design Discussion
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda:

- Review of submitted High-Level Design (HLD) Report

- Discussion on project workflow and improvements suggested by Sir

- Assignment of next task: UI/UX Design Development

Discussion Points:

- The team presented the High-Level Design (HLD) report including the system architecture, data model, and component explanations.

- Prathmesh Sir reviewed the report in detail and suggested a few modifications in the architecture structure, data flow clarity, and module definitions.

- Sir emphasised improving the project workflow visualization, ensuring that every module, Customer, Driver, and Pricing, is well connected in the diagram.

- The next step was defined as designing the User Interface (UI) screens for the mobile application.

- Sir asked the team to create basic app screens such as Signup, Login, and Onboarding using the finalised design technology (React Native).

- The importance of user experience (UX) and smooth navigation between screens was highlighted for better system usability.

Decisions Taken:

- Update and refine the HLD report with corrections and add a detailed project flow diagram.

- Begin UI design development for the mobile app including authentication and onboarding screens.

- Use a consistent design theme aligned with the project’s brand and functionality.

Action Items / Next Steps:

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Update HLD report as per Sir’s feedback | Siddhesh & Team | Next meeting |
| Add detailed project flow to documentation | Siddhesh | Next meeting |
| Design basic UI screens (Login, Signup, Onboarding) | Design Team | Before next session |
| Prepare for next review with updated HLD + UI mockups | All Members | Next review meeting |

Minutes of Meeting (MoM)

Project Title: Designated Driver on Demand with Foldable E-Scooters
 Meeting No.: 7
 Date: 5th October 2025
 Type: Progress Review & Technical Assistance Discussion
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda

- Presentation of previously completed work (HLD updates & initial UI designs)

- Discussion on integration of AI components or APIs for the project

- Request for OpenAI API access for development and experimentation

Discussion Points

- The team presented the updated HLD report, revised architecture, and UI design screens developed after the previous meeting.

- Sir reviewed the progress and appreciated the structural improvements made in the documentation and app interface.

- The team proposed integrating OpenAI API to explore automation and smart assistant features that could enhance user experience — such as AI-based trip estimation, automated query handling, or voice-enabled features.

- Sir guided the team on obtaining an API key and understanding its limitations and responsible usage.

- Additional discussion took place on how AI capabilities could be used to add intelligent layers to the project’s backend in future versions.

Decisions Taken

- The team will proceed to explore OpenAI APIs and document potential use cases relevant to the project.

- Any integration or testing using these APIs will be done in a controlled environment.

- Continue refining existing modules while preparing the system for possible AI-based enhancements later.

Action Items / Next Steps

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Request and set up OpenAI API key | Team Lead | Before next meeting |
| Research possible AI integrations (chatbot, ride prediction, etc.) | All Members | Ongoing |
| Continue refining UI & backend alignment | Development Team | Next review meeting |
| Prepare a short proposal for AI use cases | Siddhesh & Team | Next session |

Meeting No.: 8

Date: 9th October 2025
 Type: Backend Setup & Database Configuration
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda

- Setup and hosting of SQL database.

- Develop initial backend for user authentication.

Discussion Points

- The team successfully created and hosted the project database on Railway, ensuring remote accessibility for all team members.

- A basic backend was developed using Node.js to handle user signup and login functionalities.

- Discussion focused on how to structure database tables for customers and drivers.

- Sir emphasised the importance of maintaining data integrity and ensuring secure connections between the backend and hosted database.

Decisions Taken

- Continue expanding the backend APIs for other functionalities such as booking and ride management.

- Ensure proper validation and authentication mechanisms.

Action Items / Next Steps

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Complete signup-login integration testing | Development Team | Before next meeting |
| Document database schema and connections | Siddhesh & Team | Ongoing |
| Start planning APIs for booking and ride flow | Backend Team | Next session |

Meeting No.: 9

Date: 11th October 2025
 Type: UI Enhancement & Role-Based Profile Review
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda

- Present updated UI for profile sections.

- Implement and verify role-based screens for customers and drivers.

Discussion Points

- The team presented the Profile section and its role-based UI behavior for Driver and Customer logins.

- Sir reviewed the design and functionality, providing feedback on user details display and layout consistency.

- Discussed data retrieval flow from the backend to populate the UI dynamically.

- Improvements were suggested for making the UI more responsive and adding edit/update functionality.

Decisions Taken

- Refine the profile UI and ensure data linkage from backend APIs.

- Prepare to integrate Google Maps API in the next phase for pickup/drop location selection.

Action Items / Next Steps

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Improve Profile UI (Driver/Customer) | UI Team | Before next meeting |
| Implement real-time data fetch for profile | Backend Team | Ongoing |
| Research Google Maps API integration | Siddhesh & Team | Next session |

Meeting No.: 10

Date: 14th October 2025
 Type: Feature Implementation & Proof of Concept Review
 Attendees: Prathmesh Palande Sir (Guide), Team Members

Agenda

- Present Proof of Concept (POC) for booking and ride acceptance.

- Discuss next feature: pickup/drop integration using Google Maps.

Discussion Points

- The team demonstrated a working POC that successfully handled ride booking and acceptance flow between customer and driver.

- Sir appreciated the functional progress and gave feedback to enhance UI interaction and data flow efficiency.

- Next task assigned: design pickup and drop location UI with Google Maps API for live location selection and tracking.

- Discussed handling of API limits and real-time updates between driver and customer screens.

Decisions Taken

- Proceed with integrating Google Maps API into the app’s booking flow.

- Optimise backend requests for faster response during location fetch.

Action Items / Next Steps

| Action Item | Responsible | Deadline |
| --- | --- | --- |
| Design UI for pickup/drop with Google Maps | UI Team | Next review |
| Integrate Maps API with backend for coordinates | Backend Team | Ongoing |
| Test booking flow end-to-end with real-time updates | QA Team | Before next meeting |

Some Photographs from the Meeting